| Date | 18 June 2026 |
| --- | --- |
| Project Name | Network Anomaly Detection |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Monitoring | USN-1 | As a Network Administrator, I can upload network logs and packet capture files for analysis. | 5 | High | Eldrich Victoria |
| Sprint-1 | Data Monitoring | USN-2 | As a Network Administrator, I can view real-time network traffic statistics. | 3 | High | Eldrich Victoria |
| Sprint-1 | Anomaly Detection | USN-3 | As a Network Administrator, I can run anomaly detection on network traffic. | 7 | High | Eldrich Victoria |
| Sprint-1 | Alert Management | USN-4 | As a Network Administrator, I receive alerts when anomalies are detected. | 5 | High | Eldrich Victoria |
| Sprint-2 | Dashboard | USN-5 | As a Network Administrator, I can view detected anomalies on a dashboard. | 10 | High | Eldrich Victoria |
| Sprint-2 | Investigation | USN-6 | As a Security Analyst, I can analyze anomaly details and supporting evidence. | 10 | High | Eldrich Victoria |
| Sprint-3 | Severity Classification | USN-7 | As a Security Analyst, I can classify anomalies based on risk level. | 10 | Medium | Eldrich Victoria |
| Sprint-3 | Reporting | USN-8 | As a Security Analyst, I can generate anomaly reports. | 10 | Medium | Eldrich Victoria |
| Sprint-4 | User Management | USN-9 | As an Administrator, I can manage user accounts and permissions. | 5 | Medium | Eldrich Victoria |
| Sprint-4 | Model Management | USN-10 | As an Administrator, I can retrain and update anomaly detection models. | 5 | Medium | Eldrich Victoria |
| Sprint-4 | System Monitoring | USN-11 | As an Administrator, I can monitor system health and performance. | 5 | Medium | Eldrich Victoria |
| Sprint-4 | Incident Handling | USN-12 | As an Incident Response Team member, I can receive anomaly alerts and investigate incidents. | 5 | High | Eldrich Victoria |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 6 June 2026 | 9 June 2026 | 20 | 10 June 2026 |
| Sprint-2 | 20 | 3 Days | 9 June 2026 | 12 June 2026 | 18 | 13 June 2026 |
| Sprint-3 | 20 | 3 Days | 12 June 2026 | 15 June 2026 | 16 | 16 June 2026 |
| Sprint-4 | 20 | 3 Days | 15 June 2022 | 18 June 2026 | 15 | 19 June 2026 |